**Product Backlog**

|  |  |
| --- | --- |
| Backlog item | Estimate time |
| Allow the customers to navigate the site and go to any page by creating navigation bar. | 5h |
| As a customer I want to contact with the company to buy or rent (contact us form). | 4h |
| As an employee in the company I want to know the information about customers to communicate with them (database of the form). | 6h |
| As a customer I want to search in the whole site(search bar). | 19h |
| Make data updated all the time(database). | 2days |
| Make the site secure enough to the customers(follow us &contact us). | 3h |
| As a customer I want to see the property’s picture before deciding to buy it. | 2h |
| As a customer I want to see the property’s picture before deciding to rent it. | 2h |

**Sprint1 Backlog**

|  |  |  |
| --- | --- | --- |
| Backlog item | Estimation | Priority |
| As a developer meet the customer and know the requirements | 3h | 1 |
| As a developer make a design and plan. | 1day | 2 |
| As a designer make a perfect logo. | 5h | 3 |

**Sprint2 Backlog**

|  |  |  |
| --- | --- | --- |
| Backlog item | Estimation | Priority |
| As a project owner want an attractive slider. | 10h | 1 |
| As a customer I want to search in the whole site(search bar). | 19h | 2 |
| Allow the customers to navigate the site and go to any page by creating navigation bar. | 5h | 3 |
| As a customer I want to contact with the company to buy or rent (contact us form). | 4h | 4 |
| As an employee in the company I want to know the information about customers to communicate with them (database of the form). | 6h | 5 |
| Make data updated all the time(database). | 2days | 6 |
| Make the site secure enough to the customers(follow us &contact us). | 3h | 7 |

**Sprint3 Backlog**

|  |  |  |
| --- | --- | --- |
| Backlog item | Estimation | Priority |
| As a customer I want to see the property’s picture before deciding to buy it. | 2h | 1 |
| As a customer I want to see the property’s picture before deciding to rent it. | 2h | 1 |
|  |  |  |

**Sprint4 Backlog**

|  |  |  |
| --- | --- | --- |
| Backlog item | Estimation | Priority |
| As a developer make a complete database. | 1 week | 1 |
| As a customer I want to search in the whole site(search bar). | 19h | 1 |