Review :

Team organisation

We've done 3 meetings at "moka3b"

Total of 5 hours (2 – 3 – 4.5 )

All team members attended

1. *Kholoud Singab*
2. *Sarah Tarek*
3. *Esraa Shata*
4. *Saga Mohamed*
5. *Esraa Eid*
6. *Alaa Eid*

Other people attend the meeting

1. *Farah Mahmoud*
2. *Tareq Amer*
3. *Bishoy Emad*

Completed tasks:

* Analysis buying page
* Design Multiple choices properties
* Coding buying page
* *Testing buying page*
* Analysis rent page
* Coding rent page
* *Testing rent page*

Delayed tasks:

* No delayed tasks

Good Politices :

* *Deadline for team members to finish their tasks before the actual deadline .*
* *One member have to collect the data from all team member before each meeting.*
* *Invited people not in our team to have another opinion about our work.*
* *Searching is required before doing any task.*

Bad politices :

* *The estimated time for sprint wasn't enough*