|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Task | Sprint | Responsible | Start | End | Days | hours | Status |
| 1 | Planning home page | One | Saga / Alaa | 28/2 | 3/3 | 4 | 20 | Completed |
| 2 | Documentation template for the website | One | Kholoud / Esraa | 4/3 | 10/3 | 10 | 30 | Completed |
| 3 | Design logo of the website | One | Shata /Sarah | 11/3 | 14/3 | 4 | 18 | Completed |
| 4 | Analysis home page | Two | Shata /Sarah | 16/3 | 20/3 | 5 | 15 | Completed |
| 5 | Analysis properties page | Two | Saga / Alaa | 16/3 | 20/3 | 5 | 15 | Completed |
| 6 | Design search bar | Two | Sarah | 21/3 | 21/3 | 1 | 3 | Completed |
| 7 | Design follow us | Two | Shata | 21/3 | 21/3 | 1 | 3 | Completed |
| 8 | Design navigation bar | Two | Shata | 21/3 | 21/3 | 1 | 3 | Completed |
| 9 | Design slider | Two | Sarah | 21/3 | 21/3 | 1 | 3 | Delayed |
| 10 | Design multiple choices properties | Two | Saga / Alaa | 21/3 | 22/3 | 2 | 7 | Completed |
| 11 | Design logo | Two | Sarah | 22/3 | 22/3 | 1 | 4 | Completed |
| 12 | Code home page | Two | Shata /Sarah | 23/3 | 26/3 | 4 | 21 | Completed |
| 13 | Code properties page | Two | Saga / Alaa | 23/3 | 26/3 | 4 | 21 | Completed |
| 14 | Test properties page | Two | Saga / Alaa | 27/3 | 28/3 | 2 | 16 | Completed |
| 15 | Test home page | Two | Shata /Sarah | 27/3 | 28/3 | 2 | 16 | Completed |
| 16 | Search bar option | Two | Kholoud / Esraa | 22/3 | 28/3 | 7 | 17 | Completed |
| 17 | Analysis buying page | Three | Esraa /Kholoud | 6/4 | 9/4 | 4 | 11 | Completed |
| 18 | Analysis rent page | Three | Saga / Alaa | 6/4 | 9/4 | 4 | 9 | Completed |
| 19 | Design rent page | Three | Shata /Sarah | 7/4 | 9/4 | 3 | 10 | Completed |
| 20 | Design buying page | Three | Saga / Alaa | 10/4 | 12/4 | 3 | 10 | Completed |
| 21 | Code buying page | Three | Esraa /Kholoud | 10/4 | 16/4 | 7 | 23 | On Track |
| 22 | Code rent page | Three | Sarah /Shata | 10/4 | 14/4 | 5 | 18 | On Track |
| 23 | Test buying page | Three | Saga /Alaa | 13/4 | 15/4 | 3 | 8 | On Track |
| 24 | Test rent page | Three | Esraa /Kholoud | 17/4 | 18/4 | 2 | 9 | On Track |
| 25 | search classifying | Four | Sarah / Shata | 20/4 | 23/4 | 4 | 24 | On Track |
| 26 | Footer design | Four | Kholoud /Esraa | 20/4 | 22/4 | 3 | 14 | On Track |
| 27 | Footer coding | Four | Kholoud /Esraa | 23/4 | 27/4 | 5 | 22 | On Track |
| 28 | Navigation bar design | Four | Saga / Alaa | 21/4 | 23/4 | 3 | 13 | On Track |
| 29 | Navigation bar coding | Four | Saga / Alaa | 24/4 | 27/4 | 4 | 19 | On Track |
| 30 | Data base building | Four | Kholoud / Esraa | 28/4 | 3/5 | 6 | 30 | On Track |
| 31 | Search request design and coding | Four | Shata / Sarah | 22/4 | 27/4 | 6 | 15 | On Track |

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint 1 | | | |
| Date : From 28/2/2018 To 14/3/2018 | | | |
| # | **Task** | **Responsible** | **State** |
| 1 | Planning home page | Saga / Alaa | Completed |
| 2 | Documentation template for the website | Kholoud / Esraa | Completed |
| 3 | Design logo of the website | Sarah /Shata | Completed |

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint 2 | | | |
| Date : From 18/3/2018 To 1/4/2018 | | | |
| # | Task | Responsible | State |
| 1 | Home page analysis | Shata /sarah | Complete |
| 2 | Properties page analysis | Saga / Alaa | Completed |
| 3 | Search bar design | Sarah | Complete |
| 4 | Follow us design | shata | Completed |
| 5 | Navigation bar design | shata | Completed |
| 6 | Slider design | Sarah | Delayed |
| 7 | Multiple choices properties design | Saga / Alaa | Completed |
| 8 | Design logo | Sarah | Completed |
| 9 | Code Home page | Sarah / Shata | Completed |
| 10 | Properties page coding | Saga / Alaa | Completed |
| 11 | Test properties page | Saga / Alaa | Completed |
| 12 | Test Home page | Sarah / Shata | Completed |
| 13 | Search bar option | Kholoud / Esraa | Completed |

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint 3 | | | |
| Date : From 2/4/2018 To 16/4/2018 | | | |
| # | **Task** | **Responsible** | **State** |
| 1 | Analysis buying page | Esraa / Kholoud | Completed |
| 2 | Analysis rent page | Saga/Alaa | Completed |
| 3 | Design Multiple choices | Shata /Sarah | Completed |
| 4 | Code buying page | Esraa / Kholoud | On Track |
| 5 | Coding rent page | Sarah/Shata | On Track |
| 6 | Test buying page | Saga / Alaa | On Track |
| 7 | Test rent page | Esraa/Kholoud | On Track |

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint 4 | | | |
| Date : From 17/4/2018 To 1/5/2018 | | | |
| # | **Task** | **Responsible** | **State** |
| 1 | Search classifying | Shata/Sarah | On Track |
| 2 | Footer design | Kholoud/Esraa | On Track |
| 3 | Footer coding | Esraa/Kholoud | On Track |
| 4 | Navigation bar design | Saga / Alaa | On Track |
| 5 | Navigation bar coding | Saga / Alaa | On Track |
| 6 | Data base building | Kholoud / Esraa | On Track |
| 7 | Search request design and coding | Kholoud Singab / Esraa Eid | On Track |